## Slide 1: Scrum-Agile
Vitalie Cucuta
Scrum Master

## Slide 2: What is the Scrum-Agile Method?
Scrum is an agile software development model based on multiple small teams working in an intensive and interdependent manner.1
The term is named for the scrum (or scrummage) formation in rugby, which is used to restart the game after an event that causes play to stop, such as an infringement.1
Scrum employs real-time decision-making processes based on actual events and information.1
Scrum-agile method encourages adaptability and independence.
According to the 2012 CHAOS report, Agile succeeds three times more often than Waterfall because the use of Agile methodologies helps companies work more efficiently and deliver winning results.2

## Slide 3: The Scrum-Agile Team: Product Owner
The Product Owner is responsible for maximizing the value of the product and the work of the Development Team.3
The face of the team to the stakeholders.
Responsible for managing the Product Backlog.
Ensures that the Product Backlog is visible, transparent, and clear to all, and shows what the Scrum Team will work on next.3
Ensures the Development Team understand the items in the Product Backlog to the level needed.3
Relays information from the stakeholders to the rest of the team.

## Slide 4: The Scrum-Agile Team: Scrum Master
The Servant-Leader
Responsible for ensuring Scrum is understood and enacted. 3
Serves Product Owner through: 3
  Product Backlog management
  Understanding product planning in an empirical environment
  Understanding and practicing agility
  Facilitating scrum events as requested and needed
Serves Development Team through: 3
  Coaching in self-organization and cross-functionality
  Helping them to create high-value products
  Removing impediments

## Slide 5: The Scrum-Agile Team: Scrum Master con’t
Serves the organization through: 3
  Leading and coaching in Scrum adoption
  Planning Scrum implementation
  Helping employees and stakeholders understand and enact Scrum
  Causing change that increases the productivity of the Scrum Team
  Working with other Scrum Masters to increase the effectiveness of the application of Scrum in organization

## Slide 6: The Scrum-Agile Team: Development Team
Consists of developers and testers.
Self-organizing
Cross-functional
No titles are recognized other than Developer, regardless of work being performed. 3
No sub-teams
Individuals may have specialized skills and areas of focus, but accountability belongs to the Development Team as a whole. 3

## Slide 7: Scrum-Agile Framework
Phase 1: Product Owner gets input from customers, team, managers, and execs to create the Product Backlog.
  Optimizes and prioritizes each item for the Development Team so that each item is visible, transparent and clear to all.3
  Important in making sure that what is done by the Development Team is exactly what the stakeholders want.
  The Development Team and Product Owner meet regularly to “groom” the Product Backlog to remove irrelevant content, reassess priorities, create new stories, correct estimates, etc. 3

## Slide 8: Scrum-Agile Framework (cont.)
Phase 2: Choosing items from Product Backlog by Development Team and Task Breakout.
  Team selects starting at top of the Backlog as much as it can commit to deliver by end of Sprint.3
  Development Team delegates tasks among themselves from the tasks chosen.
  It is important to choose as many tasks as possible to complete in a sprint so that there isn’t much unfinished work.

## Slide 9: Scrum-Agile Framework (cont.)
Phase 3: Sprint begins and once it has begun the end date and team deliverable do not change.
  Daily standup meetings enable communication among team in Sprint, facilitated by Scrum master.
  Daily Standup is basically a check-in for everyone on the team to coordinate what’s going on, monitor progress, and to identify any obstacles that may be inhibiting progress.3
  Very important part of the Sprint because any changes or new findings during the Sprint are communicated to the rest of the Team during Daily Standup meetings and they must adapt to the changes as they come.

## Slide 10: Scrum-Agile Framework (cont.)
Phase 4: Sprint Review
  Team presents its finished work to Product Owner for his/her final review and approval. 3
  Formal review of the items from the Sprint.
  Important because it relays all progress to the Product Owner and then this gets relayed to the stakeholders on the progress of their product.

## Slide 11: Scrum-Agile Framework (cont.)
Phase 5: Sprint Retrospective
  Facilitated by Scrum Master.
  An opportunity to review and discuss lessons learned at the end of the Sprint where team looks back, reflects on what went well and what didn’t go well, and identifies opportunities for process improvement in the next Sprint.3
  Very important step because it is where corrections can be made among the team, especially one that is working in their first Scrum-Agile environment.

## Slide 12: Waterfall Framework
Phase 1: Get stakeholder information on what they want in their product.
Phase 2: Create a plan of everything that needs to be done for product completion and set an end date for delivery of project.
Phase 3: Develop the project in time allotted.
Phase 4: Test the project.
Phase 5: Deliver finished product.

## Slide 13: Problems with Waterfall Framework
Any changes that may occur are hard to handle and remedy.
Due to a set deadline all work must be completed by, it makes it harder for developers to work long periods of time on one part of the project.
Can cause much more flaws in a project.
No turning back from the next phase of development.3
Hard to accommodate changes such as going from a basic travel agency website to a more wellness-based website with a different presentation method.

## Slide 14: Factors to Consider: Waterfall vs Agile
When to chose Waterfall: 4
  Projects with fixed scope, time and budget.
  Smaller, well-defined and simpler projects.
  Projects where you’re working with other organizations or remote workers.
  Projects with an absent client.
When to chose Agile: 4
  Projects where your organization is responsible for the whole process.
  Projects with scope for changing requirements.
  Larger, undefined, complex projects.
  Projects with an involved client.

## Slide 15: Factors to Consider: Waterfall vs Agile (cont.)
Waterfall is a more restrictive method of project management.
  Easier to use when the project requirements are static.
  Doesn’t allow for much wiggle room if project is ever-evolving, such as a video game.
  The method most companies and developers are most familiar with.
Agile is a more adaptive and fluid method of project management.
  Project development done in smaller parts called Sprints and testing is done during these Sprints, not at the end of development.
  Changes that occur can more easily be adopted and worked with.
  Allows for constant communication between Scrum team and stakeholders.

## Slide 16: In conclusion…
Every project is different, and it can be more beneficial to use one method over the other or a mix of both.
Agile has proven that success of the project is much more likely with an Agile methodology.
Being more informed during project development, as stakeholders, gives the capability for change to new ideas as project develops.
The Scrum Team is always available for any questions or concerns from the stakeholders.

## Slide 17: Work Cited
1Rouse, M. (2007, February 27). What is Scrum? - Definition from WhatIs.com. Retrieved December 12, 2020, from http://searchsoftwarequality.techtarget.com/definition/Scrum
2Agile Adoption Statistics 2012. (2013, May 16). Retrieved December 12, 2020, from http://community.spiceworks.com/topic/337418-agile-adoption-statistics-2012
3Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.
4Haworth, S. (2019, May 07). Agile vs Waterfall. What Methodology Should You Use For Your Project? Retrieved December 12, 2020, from https://thedigitalprojectmanager.com/agile-vs-waterfall/